IPA National Programme 2008 – Part II – Bosnia and Herzegovina

Twinning Project Fiche "Civil Aviation Authority"

1.	Basic Information

- Programme:		IPA 2008

- Twinning Number:	BA08-IB-TR-01

- Title:			Assistance in institutional building of the BiH civil aviation

authority related to European Common Aviation Area (ECAA)

- Sector:			Sector 14-Transport policy, Transport-Civil Aviation

- Beneficiary country:	Bosnia and Herzegovina

2.	Objectives

2.1	Overall Objective(s):

To enable integration of the civil aviation sector in Bosnia and Herzegovina into EU civil aviation functional structures.

2.2	Project purpose:

Strengthening capacities of BiH Directorate of Civil Aviation and BiH Air Navigation Service Agency through implementation of ECAA Agreement and related EU Directives.

2.3	Contribution to National Development Plan/Cooperation agreement/Association Agreement/Action Plan

The project is in accordance with the requirements of:

- MIPD 2008-2010 (chapter 2.2.1; 2.3.1; 2.3.2). The project is reflecting Axe 3 «Ability to assume the obligations of Membership». The legal framework for standardisation, accreditation and certification in safety management system, aerodromes services, aviation security, flight operation will be in line with EU standards and best practices and the institutional, technical and professional capacity of the quality infrastructure institutions will be strengthened.

- European Partnership 2007: European Standards- Transport Policy, as well as to the Convention on Civil Aviation and EUROCONTROL regulations (Single European Sky (SES) legislation). Actively participating of BH Directorate for Civil Aviation (BHDCA) in SES activities and in particular in regional developments (ECAA and SEE-FABA) is contributing accelerated EU integration process. Also project is connected within CARDS, to the ASATC project in the Stabilization and Association Process toward EU.

## The draft policy document and the draft national strategy in transport sector, concerning development of the civil aviation sector in BiH.

- BiH Air traffic Management Strategy, both in institutional and infrastructure terms. The project is linked with implementation of the ESARR (EUROCONTROL Safety Regulatory Requirement), concerning preparation of safety oversight procedures and safety oversight trainings. It enables implementation of the of Local Convergence and Implementation Plan (LCIP) which is the medium-term performance plan of Bosnia and Herzegovina and identifies the actions planned to meet the strategic principles and the objectives set out in the EUROCONTROL ATM 2000+ Strategy.

3.	Description

3.1	Background and justification:

Since 1995, a number of initiatives have been undertaken to establish an adequate civil aviation administrative structure in accordance with the international conventions (Chicago) and the EU Directives. Around 3 million Euros have been invested in Bosnia and Herzegovina by the Commission to reform the civil aviation administration and put in place functional structures with responsibilities and authority placed where required. In the meantime, BiH has joined JAA and ratified ECAA Agreement in 2007. The final step, separation of regulatory function from air navigation is expected in 2009. This should be achieved through restructuring of the civil aviation authority and establishment of the air navigation services provider. Completion of this lengthy process construes a precondition for this assignment and progress in implementation of the ECAA Agreement.

BiH ATM Strategy, as an infrastructural precondition for civil aviation sector development in Bosnia and Herzegovina was adopted by the BH Council of Ministers on October 6, 2005. Developed in close cooperation of BiH and EUROCONTROL experts, it defines long-term solutions for organization and establishment of a single BiH Air Traffic Management System.

The project is directly related to the fulfilment of the priorities in the civil aviation sector as set out in NPAA. The more efficient and standardized system of functioning civil aviation is considered a high priority to further EU technical and safety standards in this field. The first phase (TP1) of the ECAA Agreement foresees:

- Application of  ECAC doc. 30;

- Application of eight specific EEC regulations and directives in civil aviation;

- Ratification of the Montreal Convention;

- Demonstrating progress in implementation of rules on state aid and competition by end of 2008.

In order to enable this goal, the civil aviation sector in Bosnia and Herzegovina has to implement all regulations related to airworthiness and maintenance, safety management system, aviation security, flight operation, certification practices of the airports and safety system.

The next (second) phase of implementation of the ECAA foresees interventions to address a number of the EC Directives in accordance with the Report on the ECAA Assessment of Bosnia and Herzegovina, mission of October 2007, but also mission that followed / to follow. Together with the Reports of 2008 and 2009, it would present the basis for focusing of the assistance of the twinning team producing the work plan for this twining assignment.

The twinning shall, in accordance with the report (and reports to come) address predominantly the issues, but not necessarily be limited to, related to the EU civil aviation Directives. Although most of the Directives have partially addressed in BiH, some of the requirements would need further attention in the course of implementation of the ECAA.

A particular focus should be put on the training in regard to the implementation of the respective EU Directives. Both of the authorities, the regulatory authority (BH DCA) and service provider (BH ANSA) shall benefit from trainings. There would be at least one-week of training foreseen for each month over the duration of the twinning project with the duration of 2 years (24 months). The trainings would be organised in Bosnia and Herzegovina, in the EU member states, , or in the neighbouring countries Croatia and Serbia, in case there is a value added expected from that approach.

Particular attention would be given to the strengthening of the operational structures of the civil aviation authorities and development of the relevant operational procedures.

3.2	Linked activities (other international and national initiatives):

## Within CARDS, the ASATC project in the SAP toward EU, and CEATS, it had been considerably assisted in the implementation of safety related objectives. This way, state has made significant progress in moving the BHDCA toward ICAO and European Union Regulations compliance.

3.3	Results:

R1. BH civil aviation administration fully and effectively operational by the end of the twinning project.

- Indicators:

R.1.1 Situational and gap analysis of the actual organisational and staffing state in civil aviation administration in place.

R.1.2  Recurrent training plan and quality standards and indicators in place.

R.1.3 At least 90% of operational staff trained to performs tasks in accordance with the JAA and ECAA requirements.

R.1.4  Positive assessment by the ECAA Assessment Mission 2012 on the institutional setup of the civil aviation administration in BiH.

R.2 Civil Aviation regulation compliant with the Acquis.

- Indicators:

R.2.1  Civil aviation law(s) namely Law on Agency for provision of services in air navigation ob Bosnia and Herzegovina (Official Gazette BiH 43/09) and Law on Civil Aviation of Bosnia and Herzegovina (Official Gazette 39/09) fully compliant with the Acquis.

R.2.2 Safety Regulatory Management System (SRMS) established and implemented.

R.2.3  A handbook for the guidance of Aviation Security Inspectors developed

R.2.4  Transposition of relevant civil aviation regulations and EU Directives completed in English language.

- Activities:

Activity 1: Assistance in implementation of the components of relevant EU Directives that have not yet been implemented (short term experts and MS civil aviation institutions).

Activity 2: Training of operational staff of BH DCA and ANSA (by short term experts and MS civil aviation institutions

Activity 3: Assistance in strengthening of the civil aviation administrative setup and proposing a functional organisational setup (short term experts).

- Means/ Input from the MS Partner Administration:

- Profile and tasks of the Project Leader

- The member state project leader (MSPL) shall have a university degree at least equivalent to B.Sc. and be able to demonstrate a minimum of 10 years general professional experience as civil servant. Experience in management of twinning projects (including twining light), or technical assistance projects in excess of 1 Million Euro, is considered a mandatory requirement. The MSPL shall coordinate inputs of individual experts and retain overall accountability for the project.

- Profile and tasks of the RTA

- The RTA shall have a university degree at least equivalent to B.Sc., be fluent in English and demonstrate at least 10 years of experience related to management of implementation of high scale projects. The RTA shall be able to demonstrate familiarity with Civil Aviation sector and implementation of ECAA. Experience in twinning projects (including twining light) would be considered an asset. Command of one of local official languages would be considered an asset. The resident twinning advisor (RTA) shall coordinate provision of implementation activities and assure quality of the outputs (benchmarks). The RTA shall be present in the beneficiary country throughout the whole duration of the project, except for the possible occasional short term absence due to professional or private reasons.

- Profile and tasks of the short-term experts

- Short term experts shall have university degree at least equivalent to B.Sc. in the relevant field of expertise and a minimum of 5 years experience in relevant national body/ies related to civil aviation sector. The short term experts shall be responsible for specific ECAA related benchmarks to be considered under the twinning assistance: establishment of the functional scheme and the org chart, drafting regulations, drafting specific job descriptions, delivery of specific trainings and assistance in recruitment of staff, respectively.

- Institutional Framework

- Beneficiary institution:

- Ministry of Communications and Transport of Bosnia and Herzegovina (MoCT),

Project Preparation and Implementation Unit (PIU);

Kemal Karkin, Senior Programme Officer (SPO)

Trg BiH 1, 71000 Sarajevo;

tel: ++387 33 269 472;

e-mail: kemal.karkin@mkt.gov.ba

- Directorate of Civil Aviation of Bosnia and Herzegovina ( BHDCA),

Djordje Ratkovica, Director General

F.ef. Čurčića 6  71000 Sarajevo;

tel: ++387 33 251 350;

e-mail: rratkovica@bhdca.gov.ba

- BiH Air Navigation Service Agency

Address and contact point to be provided after establishment of the HQ

- Budget

1,000,000 EURO

- Implementation Arrangements

- Implementing Agency responsible for tendering, contracting and accounting (AO/CFCU/PAO/ Commission/EAR),

Delegation of the European Commission to Bosnia and Herzegovina

Mr. Goran Filipović, Task Manager (TM)

Skenderija 3-a, 71000 Sarajevo

Bosnia and Herzegovina

tel: 		++387 33 254 778

e-mail: 	goran.filipovic@ec.europa.eu

- Main counterpart in the BC

Ministry of Communications and Transport of Bosnia and Herzegovina

Directorate of Civil Aviation Bosnia and Herzegovina (BHDCA) ;

Djordje Ratkovica, Director General

F.ef. Čurčića 6  71000 Sarajevo;

tel: ++387 33 251 350;

e-mail: rratkovica@bhdca.gov.ba

RTA counterparts / BC Project leaders:

to be appointed by:

- Directorate of Civil Aviation Bosnia and Herzegovina (BHDCA)

Address and contact point to be provided after restructuring of the HQ.

- BiH Air Navigation Service Agency

Address and contact point to be provided after establishment of the HQ.

separately for each of the institutions.

6.3 Contracts

Twinning contract, EURO 1,000,000

7.	Implementation Schedule (indicative)

7.1 	Launching of the call for proposals:				Q4 2009

7.2 	Start of project activities:					Q2 2010

7.3 	Project completion: 						Q3 2012

7.4 	Duration of the implementation period (number of months):	24+3

8.	Sustainability

Bosnia and Herzegovina maintains its strong commitment for making further progress towards alignment with the Community aviation legislation, notably in regard to the areas of aviation safety, aviation security, SES regulations, competition, state aid and developing administrative capacities. This is the reason of focusing on institutional building of BiH civil aviation administrative capacity through provision of trainings, supply of software and transposition of the EC regulations regarding civil aviation in domestic legislation. This project would have strong effect to opening of the country and initiating the economic growth, efforts to contribute to the more efficient and standardized system of functioning civil aviation infrastructure thus providing for higher quality and more safe of air transport services, as well as improving competitiveness of BiH economy.

- Crosscutting issues

- Equal Opportunity :

Directorate of Civil Aviation of BiH (BH DCA), to be transformed into BiH Civil Aviation Authority (BH DCA) and BiH Air Navigation Services Provider (BH ANSA), is an equal opportunity employer. The general employment policy in the Directorate requires adequate presence of all national and gender groups. The main criteria for recruitment will be qualifications and experience in similar projects, not sex, religion or age. Both men and woman will have equal opportunities and salaries.

- Environment : 	n/a

- Minorities :

BH DCA is an equal opportunity employer enabling full participation of minorities based on presentation of the individual skills and expertise.

- Conditionality and sequencing

Finalisation of the process of separation of the regulatory from service provider functions and establishment of functional BH civil aviation administration: BH Air Navigation Services Agency (BH ANSA) and Civil Aviation Authority (BH DCA).

Annexes to project Fiche

ANNEXES TO PROJECT FICHE

I	Logical framework matrix in standard format

III	Contracting and disbursement schedule by quarter for full duration of programme (including Disbursement period)

VI 	List of relevant Laws and Regulations

VII	Reference to relevant Government Strategic plans and studies

## ANNEX I: Logical framework matrix in standard format

| LOGFRAME PLANNING MATRIX for Project Fiche | ## Programme name and number: Assistance in institutional building of BiH civil aviation directorates related to ECAA |  |  |
| --- | --- | --- | --- |
|  | Contracting period expires Two years from signature of FA |  | Disbursement period expires Five years from signature of FA |
|  |  | Total budget : 1.000.000 EUR | - IPA budget: mil EUR |
| Overall objective | Objectively verifiable indicators | Sources of Verification |  |
| Bringing the national civil aviation sector into accordance with the EU requirements through implementing of ECAA agreement. | Positive progress tested in the Country Review | EC Progress Report ECAA Assessment Misson |  |
| Project purpose | Objectively verifiable indicators | Sources of Verification | Assumptions |
| Strengthening the capacities of BiH civil aviation directorates by transposing and implementation of EC regulations regarding civil aviation into domestic legislation | BiH civil aviation directorates are separated into ATM regulator and service provider with clearly clarified responsibilities and certified to obtain safe and secure aviation transport by the end of project implementation | DCA policy and strategic documents DCA annual reports to JAA Laws/regulations | Agreement by stakeholders that it is priority project needed |
| Results | Objectively verifiable indicators | Sources of Verification | Assumptions |
| R1. BH civil aviation administration fully and effectively operational by the end of the twinning project. R.2 Civil Aviation regulation compliant with the Acquis. | R.1.1 Situational and gap analysis report about existing organisation and staff in civil aviation directorates completed by 4 months R.1.2 Training plan and quality standards completed according to benchmarks R.1.3 By the end of the project at least 90% of existing staff have been trained on application of JAA regulation Action plan for implementation ATM Strategy available in first 6 months of project implementation. R.1.4 International auditing results on accepting of EC standards provided at the end of the project R.2.1 Civil aviation law(s), namely Law on Agency for provision of services in air navigation ob Bosnia and Herzegovina (Official Gazette BiH 43/09) and Law on Civil Aviation of Bosnia and Herzegovina (Official Gazette 39/09) , fully compliant with the Acquis. R.2.2 Safety Regulatory Management System (SRMS) established and implemented. R.2.3 A handbook for the guidance of Aviation Security Inspectors developed. R.2.4 Transposition of civil aviation regulations and EU Directives completed in English language. R.2.5. Progress made in translations of transposed regulations (translation not subject to this assignment | Project quarterly reports Progress reports about trainings organized Auditing reports edited Translated EU documents published Updated Aviation law and Law on ANSA published A handbook for the guidance of Aviation Security Inspectors published | - All relevant institutions have sufficient absorption capacity of new regulations - Applicable and adopted Updated Aviation law and Law of BH ANSA (in accordance to ECAA Directives and Regulations) are implementing |
| Activities | Means | Costs | Assumptions |
| Under Result 1: - To undertake activities for situational and gap analysis about existing organizational and staff capacities - To organize theoretical training, as well as on the job training for skilled personnel of BiH civil aviation directorate on application of Joint Aviation Authorities regulation: training cooperation in airworthiness, flight operation and maintenance. - To organize training for Air traffic Controllers - To organize training on certification practices and safety oversight - To revise results of training - To organize training on implementation of ECAC doc 30, in BiH as well as in some EU country Under Result 2: - To change present version of The aviation law of BiH - To draft a new Law on BH ANSA - To organize trainings on implementation of strategy on development of air traffic management system - To implement SRMS on whole air transport industry in BH | One twinning contract- pool of short term experts (two years) | 1.0 MEUR (EC) Twinning contract |  |
|  |  |  | Pre-conditions: Established functional BH civil aviation administration(National Supervisory Authority (NSA) and Air Navigation Services Agency (ANSA) |

- ANNEX III:	amounts (in €) Contracted and disbursed by quarter for the project

| Contracted | Ist Qv. 2010. | II nd Qv. 2010. | III rd Qv. 2010 | IV th Qv. 2010 | Ist Qv. 2011. | II nd Qv. 2011 | III rd Qv. 2011 | IV th Qv. 2011 | Ist Qv. 2012. | II nd Qv. 2012 | III rd Qv. 2012 | IV th Qv. 2012 | Ist Qv. 2013. | II nd Qv. 2013 | III rd Qv. 2013 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contract 1 | 1,000,000 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Contract 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cumulated | 1,000,000 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Disbursed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Contract 1 |  | 520,000 |  |  | 380,000 |  |  |  |  | 100,000 |  |  |  |  |  |
| Contract 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cumulated |  | 520,000 |  |  | 900,000 |  |  |  |  | 1,000,000 |  |  |  |  |  |

ANNEX VI:	Reference to laws, regulations and strategic documents:

Reference list of relevant laws and regulations:

- The Aviation Law of BiH as presented on:

http://www.bhdca.gov.ba/documentsEN/01-en.pdf

- BiH Regulations as presented on:

http://www.bhdca.gov.ba/eng/content/blogcategory/31/70/

ANNEX VII:	Reference to strategic documents:

Reference to AP /NPAA / EP / SAA:

      - Council Regulation (EC) No 1085/2006: Instrument for Pre-accession Assistance (IPA) Regulation

      - Public Administration Reform, restructuring and strengthening of the state level institutions.

Reference to MIPD:

- European Standards (chapter 2.2.3.3.MIPD 2007-2009)

Reference to National Development Plan:

- Air Traffic Management Strategy of October 6, 2005.

- Country transport policy document is subject to adoption procedure.

- Country transport strategy is under preparation.

Reference to national / sectoral investment plans:

      - Implementation of BiH ATM Strategy, partially EBRD/EIB loan funded cca. 12 MEUR. Including:

- Construction of Buildings for Area Control Centre (ACC Unit I) Sarajevo.

- Adaptation of Building for Area Control Centre (ACC Unit II) Banja Luka.

- Reconstruction and Adaptation of Building for Air Traffic Control Simulator Mostar.

- Construction and reconstruction of facilities and infrastructure for the Bosnia and Herzegovina Air Traffic Management System.

- Procurement and installation of equipment for the Bosnia and Herzegovina Air Traffic Management System.