The "ACHIEVING ADVANCED STATUS" Program

(Programme: "Réussir le Statut Avancé")

Project no. ENPI/2011/022-778

Governance and integrated management of water in Morocco MA/36 Beneficiary Authority: the Department of Water of the Ministry for Energy, Mines, Water and the Environment of Morocco Kingdom of Morocco

ABSTRACT TWINNING PROJECT

The twinning project “Governance and integrated management of water in Morocco” is lauched within the framework of the programme “Achieving the Advanced Status” (translated by the author from the official French version “Réussir le Statut avancé”) promoting the strengthening and the partnership between the European Union and the Kingdom of Morocco, with respect to the implementation of the Morocco-EU Neighbourhood Action Plan (2013-2017).

The overall objective of the twinning project is to support the improvement of river basin management in Morocco.

The specific objective is to strengthen the institutional, organisational and technical capacity of the Department of Water of the Ministry for Energy, Mines, Water and the Environment in the field of integrated river basin management.

Morocco has recently developed a new strategy for water resources. This strategy has the following objectives:

- Meeting the water needs of the different economic sectors and the development of specific sector strategies, such as the plan “Green Morocco”, the “Vision 2020 for Tourism”;

- Reorientation of water management towards a coordinated and integrated management of demand and supply of water;

- Safeguard sustainable development by promoting an integrated, decentralised and participatory water management.

This new, integrated and innovative water strategy is based on following three pillars:

- Management of the demand of water and valuing of water;

- Management and development of the water supply;

- Protection of water resources and the natural environment and adaptation to climate change.

To secure the successful implementation of the strategy, the following actions will be executed:

-	Continuing the legal and institutional changes;

-	Modernising  the administration and enhancing resources and capacities.

The following mandatory results are to be reached by the Twinning project:

- Result 1

The beneficiary authority disposes of an institutional and legal gap analysis between the Water Framework Directive (including its daughter directives) and the Moroccan legal and institutional situation.

- Result 2

The beneficiary authority disposes of a draft Management Plan for river basin for one of its river basins.

- Result 3

The beneficiary authority disposes of a draft national programme for the adoption of the EU water Acquis

The execution of the project will be composed of four main components:

- Component 1 – Legal and institutional gap analysis

1.1 Provide training on the Water Framework Directive

1.2 Analyse the gap between the domestic legislation and the Water Framework Directive

1.3 Analyse the institutional gap between Moroccan river basin management and the EU water Acquis.

1.4 Carry out a study visit to one of the EU Member States

- Component 2 – Development of a draft river basin management plan for the river basin of Sebou

2.1 Identify the river basin and the competent authority

2.2 Develop a system for the management of data that will be collected for the draft river basin management plan

2.3 Identify the water bodies

2.4 Carry out an economic analysis of the river basin

2.5 Analyse the pressures on the identified water bodies

2.6 Develop a typology system for the basin

2.7 Create a register for protected areas

2.8 Identify the baseline scenario

2.9 Estimate the objectives for the water bodies

2.10 Make a monitoring programme for the river basin

2.11 Implement training on monitoring

2.12 Draft a characterisation report of the basin

2.13 Carry out public involvement activities on the characterisation report

2.14 Define the significant water management issues in the basin

2.15 Define the objectives for selected artificial water bodies and selected heavily modified water bodies

2.16 Define a draft programme of measures

2.17 Carry out public involvement activities on the programme of measures

2.18 Elaborate a draft river basin management plan for the Sebou river basin

2.19 Carry out public involvement activities on the draft river basin management plan

2.20 Develop guidelines and manuals for river basin management planning

2.21 Carry out a study visit to one of the EU Member States

2.22 Provide training of trainers

- Component 3 : Development of a draft national programme for the adoption of the EU Acquis of the water sector

3.1 Define the table of contents of the draft national programme for the adoption of the EU Acquis of the water sector

3.2 Make an inventory of the existing information for river basin management planning

3.3 Estimate the costs of implementing the draft national programme for the adoption of the EU Acquis of the water sector

3.4 Define a national training programme for the water sector

3.5 Develop a draft national programme for the adoption of the EU Acquis of the water sector

3.6 Organising a public conference on the draft national programme for the adoption of the EU Acquis of the water sector

3.7 Carry out a study visit to one of the EU Member States

The maximum total budget for this project is 1.150.000 Eur. The date of the launching of the call for proposals is July 2014 and the starting date of activities is expected in February/March 2015. The duration of the execution is 24 months.